TEST PLAN FOR DISTRICT BY  ZOMATO

Application: District – Movie Ticket Booking
Document Version: v1.0
Prepared For: NGTA QA Team
Source: BRD – District.in Movie Ticket Booking
Prepared By : Gaurav Udhwani

INTRODUCTION
This Test Plan describes the testing strategy, scope, resources, environment, and schedule for validating the Movie Ticket Booking module of the District platform.

The goal is to ensure that the application provides a seamless, secure, and accurate movie booking experience from movie discovery to payment confirmation.

TEST OBJECTIVES

The objectives of testing are :

- Validate all the functional Requirements from FR-1 to 
FR-14.

- Validate the end to end booking workflow.

- Ensure accurate payment calculations.

- Validate seat availability and blocking logic.

- Verify Promo code and offer validations.

- Ensure compliance with age restrictions for 
A-certificate movie.

- Validate performance, security and compatibility 
requirements.

SCOPE

IN SCOPE

Testing will cover the entire movie booking flow,   including:
1. Search Location
2. Search Movies
3. Select Movies
4. Select a Movie
5. Select Date
6. Add All Filters
7. Validate Search Results
8. Select show Timing
9. Validate a certificate
10. Select seats
11. Review Booking
12. Validate Offers
13. Add Food and Beverages
14. Validate Payment Summary

OUT OF SCOPE
 The following features are not to be included in the testing:
1. Events Booking Module
2. Dining Reservation Module.
3. Mobile native apps(ios/Android)
4. External cinema partner backend systems

5. Third party bank cashback processing.

                     TEST ITEMS
 Modules to be tested:

| MODULE TO BE TESTED | REQ. ID |
| --- | --- |
| Search Location | FR_01 |
| Search Movies | FR_02 |
| Select Movies- Movie Listing Page | FR_03 |
| Select a Movie – Movie Details Page | FR_04 |
| Select Date | FR_05 |
| Add All Filters | FR_06 |
| Validate Search Results of Movies | FR_07 |
| Select Show Timing | FR_08 |
| Validate A Certificate (Age Verification) | FR_09 |
| Select Seats | FR_10 |
| Review Booking | FR_11 |
| Validate Offers | FR_12 |
| Add Food and Beverages | FR_13 |
| Validate Payment Summary Section | FR_14 |

TEST APPROACH/STRATEGY

Testing will follow the Black Box Testing methodology:

Functional Testing
Verify application behaviour based on requirements.

Positive Testing
Validate correct booking flow:

Location → Movie → Showtime → Seat → Payment.

Negative Testing
Examples:

- Invalid promo code

- Unsupported location

- Selecting past date

- Exceeding seat limit

- Booking sold-out shows

Boundary Value Testing
Examples:

| Scenario | Boundary |
| --- | --- |
| Seat Selection | 9,10,11 seats |
| Offer threshold | Rs 999, Rs 1000, Rs 1001 |
| Seat timer | 11 min, 12 min, 13 min |

Regression Testing

Executed after each build to ensure existing functionality works.

Cross Browser Testing

- Chrome

- Firefox

- Safari

- Edge

Mobile  Responsiveness Testing

- Android browsers

- iOS Safari

Security Testing

- HTTPS validation

- OTP verification

- Session timeout


          TEST ENVIRONMENT

| Component | Details |
| --- | --- |
| Environment | QA/Staging |
| Application URL | https://www.district.in/ |
| OS | Windows 10/11 |
| Browsers | Chrome, Firefox, Edge, Safari |
| Mobile OS | Android 9+, ios 14+ |
| Database | Test Environment DB |
| Payment | Sandbox Payment Gateway |

ENTRY CRITERIA

Testing will begin only if :

- Stable build is deployed.

- Test environment is ready.

- Test data is available.

- Test cases are reviewed and approved.

- Partner cinema APIs are accessible.

EXIT CRITERIA

Testing will stop when :

- All critical and high defects are resolved.

- Minimum 95% test cases pass.

- End-to-end booking flow works successfully.

- Test execution report is approved.


SUSPENSION AND RESUMPTION CRITERIA

Suspension Criteria

- Testing will be paused if:

- Critical defects block booking flow

- Payment gateway failure

- Seat API unavailable

Resumption Criteria

- Testing resumes when:

- Blocking defects are fixed

- Stable build is deployed.

TEST DELIVERABLES

The QA Team will produce the following documents :

- Test Plan

- Test Scenarios

- Test Cases

- Test Data

- Defect Reports

- Test Execution Report

- Test Summary Report

ROLES  AND RESPONSIBILITIES

| Role | Responsibility |
| --- | --- |
| QA Manager | Test Planning and approval |
| QA Engineers | Test case design and execution |
| Developers | Fix defects |
| Business Analyst | Requirement clarification |
| Product Manager | Final validation |

RISKS AND MITIGATIONS

| Risk | Mitigation |
| --- | --- |
| Real time seat availability issues | Mock seat API data |
| Payment gateway failure | Use sandbox gateway |
| Offer Validation errors | Use controlled promo codes |
| Session timeout during testing | Extend session configuration |

TEST SCHEDULE

| Phase | Duration |
| --- | --- |
| Test Planning | 2 Days |
| Test case design | 3 Days |
| Test execution | 7 Days |
| Defect retesting | 2 Days |
| Test closure | 1 Day |

ASSUMPTIONS

- QA environment mirrors production.

- Test payment gateway available.

- Cinema APIs return valid test data.

- A-certificate movie exists for testing.

APPROVALS

| Role | Name | Signature |
| --- | --- | --- |
| QA Manager. |  |  |
| Product Manager. |  |  |
| Business Analyst. |  |  |